### Epic: Sync Business Central with FAQ API

As a Business Central system, I need to synchronize data with the FAQ API so that codes and related information remain consistent across systems.

#### Story 1: Build FAQ API Client for Business Central

Description:
As a developer, I need to create an API client in BC to interact with the FAQ API for authentication, data retrieval, and updates.

Acceptance Criteria:

- API client supports authentication with FAQ API.

- Can fetch data from FAQ API.

- Can retrieve updates from FAQ API.

Tasks:

- Implement authentication mechanism for FAQ API.

- Create method to fetch initial data.

- Create method to fetch incremental updates.

#### Story 2: Add Support for Sync Job with FAQ API Fields

Description:
As a developer, I need to map FAQ API fields to BC tables and ensure synchronization.

Acceptance Criteria:

- Fields are added to BC tables:

  - FAQ ID (Int)

  - Active (Boolean)

  - Created in FAQ (Timestamp)

  - Updated in FAQ (Timestamp)

  - Created in BC (Timestamp)

  - Updated in BC (Timestamp)

- Tables updated:

  - 5915 - Fault Area

  - 5916 - Symptom Code

  - 5918 - Fault Code

  - 5919 - Resolution Code

  - 5920 - Fault/Resol. Code Relations

  - 50113 - FaultAreaSymptom Code Re

Tasks:

- Add new fields to specified tables.

- Implement mapping logic between FAQ API and BC tables.

- Validate data integrity during sync.

#### Story 3: Create BC Job to Fetch Updates Periodically

Description:
As a developer, I need a scheduled job in BC to fetch updates from FAQ API at defined intervals.

Acceptance Criteria:

- Job can be scheduled and run periodically.

- Job fetches only updated records since last sync.

Tasks:

- Implement periodic job logic.

- Configure scheduling options.

- Test incremental update functionality.

#### Story 4: Generate New BC Codes for Synced Entries

Description:
As a developer, I need to generate unique 3–4 character codes for new entries created via sync.

Acceptance Criteria:

- Code generation logic ensures uniqueness.

- Code maps correctly to FAQ API ID.

Tasks:

- Implement code generation algorithm.

- Validate uniqueness and mapping.

#### Story 5: Update BC to Show and Validate Only Active Records

Description:
As a user, I should only see and validate records marked as active.

Acceptance Criteria:

- UI filters out inactive records.

- Validation logic respects Active flag.

Tasks:

- Update UI filtering logic.

- Update validation routines.

#### Story 6: Generate Email Notifications for Synced Changes

Description:
As a stakeholder, I want to receive email notifications summarizing synced changes.

Acceptance Criteria:

- Email includes list of changes synced.

- Email sent to configured stakeholders.

Tasks:

- Implement email generation logic.

- Configure recipient list.

- Test email formatting and delivery.

#### Story 7: Update CSM Quality Report Submission for Verbose Logging

Description:
As a developer, I need to enhance error logging for CSM Quality Report submissions.

Acceptance Criteria:

- Log includes failure code.

- Log includes Service Item ID from Posted Service Invoice.

- Log includes Fault Area, Symptom Code, Fault Code, Resolution.

Tasks:

- Update logging mechanism.

- Ensure verbose details captured on failure.

- Validate logs in error scenarios.